SME INVENTORY & SALES MANAGEMENT

SaaS Backend — Technical Planning Document

| Project | SME Inventory & Sales Management SaaS |
| --- | --- |
| Framework | NestJS (TypeScript) + PostgreSQL |
| Document Type | Backend Development Specification & Sprint Plan |
| Version | v1.0 — June 2026 |
| Audience | Backend Developer Team |

This document contains the complete technical specification, module breakdown,
API contract, database schema, and sprint-by-sprint task plan for the backend team.

# 1. Project Overview

## 1.1 Purpose

This document serves as the single source of truth for backend development of the SME Inventory & Sales Management SaaS platform. Every developer must follow this document to ensure consistent architecture, naming conventions, database design, and API contracts.

## 1.2 Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Runtime | Node.js 20 LTS | Server runtime |
| Framework | NestJS 10 (TypeScript) | REST API framework with DI |
| ORM | TypeORM 0.3 | Database queries & migrations |
| Database | PostgreSQL 16 | Primary data store |
| Auth | Passport.js + JWT | Stateless authentication |
| Validation | class-validator + class-transformer | DTO validation |
| Docs | @nestjs/swagger | Auto-generated API docs |
| Config | @nestjs/config | Environment management |
| File Upload | Multer + AWS S3 | Product images, CSV imports |
| Logging | Winston + nest-winston | Structured application logs |
| Rate Limiting | @nestjs/throttler | DDoS / abuse protection |
| Testing | Jest + Supertest | Unit and E2E tests |
| Containerisation | Docker + Docker Compose | Local dev & deployment |

## 1.3 Key Design Principles

- Multi-tenant by design — every database table has a tenantId column

- Role-based access control (RBAC) — Owner, Manager, Staff roles

- Repository pattern — all DB access goes through service → repository → TypeORM

- DTO-first — every endpoint has separate CreateDTO, UpdateDTO, ResponseDTO

- No raw SQL — all queries via TypeORM QueryBuilder or entity repository

- Swagger documentation auto-generated — must be kept up to date

- 12-factor app — config via environment variables, no hardcoded values

# 2. Project Structure

## 2.1 Directory Layout

All developers must follow this exact folder structure. Do not create files outside this structure without team agreement.

sme-backend/

├── src/

│   ├── auth/                    # JWT auth, login, register

│   ├── users/                   # User profiles and roles

│   ├── tenants/                 # Tenant management

│   ├── products/                # Product catalog + categories

│   ├── inventory/               # Stock levels + movements

│   ├── orders/                  # Sales orders + POS

│   ├── customers/               # Customer CRM + ledger

│   ├── suppliers/               # Supplier management

│   ├── purchase-orders/         # Purchase orders (GRN)

│   ├── payments/                # Payment recording

│   ├── reports/                 # Analytics and reports

│   ├── notifications/           # Alerts and cron jobs

│   ├── common/

│   │   ├── decorators/          # @CurrentUser, @CurrentTenant

│   │   ├── filters/             # Global exception filter

│   │   ├── guards/              # JwtAuthGuard, RolesGuard

│   │   ├── interceptors/        # LoggingInterceptor

│   │   └── pipes/               # ParseUUIDPipe etc.

│   ├── config/                  # DB config, JWT config

│   ├── database/                # DB module + migrations

│   └── main.ts                  # App bootstrap

├── test/                        # E2E tests

├── .env.example

├── docker-compose.yml

├── Dockerfile

└── package.json

## 2.2 Module File Convention

Every module must contain exactly these files:

| File | Responsibility |
| --- | --- |
| *.module.ts | Module definition — imports, controllers, providers |
| *.controller.ts | HTTP routes — validate input, call service, return response |
| *.service.ts | Business logic — no HTTP concerns, calls repository |
| *.repository.ts | TypeORM queries only — no business logic |
| entities/*.entity.ts | TypeORM entity — maps to database table |
| dto/create-*.dto.ts | Create request DTO with validation decorators |
| dto/update-*.dto.ts | Update DTO — extends PartialType(CreateDTO) |
| dto/response-*.dto.ts | Response DTO — shapes the API response |

# 3. Database Schema

## 3.1 Naming Conventions

- All table names are snake_case plural (e.g. products, order_items)

- All column names are snake_case (e.g. created_at, tenant_id)

- All primary keys are UUID (uuid_generate_v4())

- Every table includes: id, tenant_id, created_at, updated_at

- Foreign keys are named {table}_id (e.g. product_id, customer_id)

## 3.2 Core Entities

### tenants

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| name | VARCHAR(255) | Company name |
| plan | ENUM | free/basic/pro |
| created_at | TIMESTAMP | Auto |

### users

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| tenant_id | UUID | FK → tenants |
| email | VARCHAR(255) | Unique per tenant |
| password_hash | VARCHAR(255) | bcrypt hashed |
| role | ENUM | owner/manager/staff |
| is_active | BOOLEAN | Default true |
| created_at | TIMESTAMP | Auto |

### products

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| tenant_id | UUID | FK → tenants |
| name | VARCHAR(255) | Product name |
| sku | VARCHAR(100) | Unique per tenant |
| barcode | VARCHAR(100) | Optional |
| category_id | UUID | FK → categories |
| cost_price | DECIMAL(10,2) | Purchase cost |
| selling_price | DECIMAL(10,2) | Sale price |
| reorder_level | INTEGER | Low stock threshold |
| unit | VARCHAR(50) | pcs/kg/litre |
| image_url | TEXT | S3 URL |
| is_active | BOOLEAN | Default true |
| created_at | TIMESTAMP | Auto |

### categories

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| tenant_id | UUID | FK → tenants |
| name | VARCHAR(100) | Category name |
| parent_id | UUID | Self-ref for sub-categories |

### inventory

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| tenant_id | UUID | FK → tenants |
| product_id | UUID | FK → products |
| warehouse_id | UUID | FK → warehouses |
| quantity | INTEGER | Current stock level |
| reserved_qty | INTEGER | Reserved for orders |
| updated_at | TIMESTAMP | Last stock change |

### stock_movements

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| tenant_id | UUID | FK → tenants |
| product_id | UUID | FK → products |
| type | ENUM | IN/OUT/ADJUST/TRANSFER |
| quantity | INTEGER | Movement quantity |
| reason | VARCHAR(255) | Reason for change |
| reference_id | UUID | FK to order/PO |
| created_by | UUID | FK → users |
| created_at | TIMESTAMP | Auto |

### orders

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| tenant_id | UUID | FK → tenants |
| order_number | VARCHAR(50) | Auto-generated |
| customer_id | UUID | FK → customers (nullable) |
| status | ENUM | draft/confirmed/shipped/delivered/cancelled |
| subtotal | DECIMAL(10,2) | Before tax/discount |
| discount | DECIMAL(10,2) | Total discount |
| tax | DECIMAL(10,2) | Tax amount |
| total | DECIMAL(10,2) | Final amount |
| notes | TEXT | Optional |
| created_by | UUID | FK → users |
| created_at | TIMESTAMP | Auto |

### order_items

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| order_id | UUID | FK → orders |
| product_id | UUID | FK → products |
| quantity | INTEGER | Ordered quantity |
| unit_price | DECIMAL(10,2) | Price at sale time |
| discount | DECIMAL(10,2) | Item discount |
| total | DECIMAL(10,2) | Line total |

### customers

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| tenant_id | UUID | FK → tenants |
| name | VARCHAR(255) | Customer name |
| phone | VARCHAR(20) | Contact number |
| email | VARCHAR(255) | Email (optional) |
| address | TEXT | Delivery address |
| balance | DECIMAL(10,2) | Outstanding balance |
| created_at | TIMESTAMP | Auto |

### suppliers

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| tenant_id | UUID | FK → tenants |
| name | VARCHAR(255) | Supplier name |
| contact_person | VARCHAR(255) | Rep name |
| phone | VARCHAR(20) | Phone |
| email | VARCHAR(255) | Email |
| address | TEXT | Address |
| created_at | TIMESTAMP | Auto |

### purchase_orders

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| tenant_id | UUID | FK → tenants |
| po_number | VARCHAR(50) | Auto-generated |
| supplier_id | UUID | FK → suppliers |
| status | ENUM | draft/sent/received/cancelled |
| total | DECIMAL(10,2) | PO total |
| received_at | TIMESTAMP | When GRN completed |
| created_by | UUID | FK → users |
| created_at | TIMESTAMP | Auto |

### payments

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| tenant_id | UUID | FK → tenants |
| order_id | UUID | FK → orders |
| amount | DECIMAL(10,2) | Payment amount |
| method | ENUM | cash/bkash/nagad/card/bank |
| reference | VARCHAR(255) | Transaction ref |
| status | ENUM | pending/completed/failed |
| paid_at | TIMESTAMP | Payment time |
| created_by | UUID | FK → users |

# 4. API Contract

Base URL: /api/v1    Authentication: Bearer {JWT token} in Authorization header

## 4.1 Auth Endpoints

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| POST | /auth/register | Public | Create new tenant + owner account |
| POST | /auth/login | Public | Login, returns access_token + refresh_token |
| GET | /auth/profile | JWT Required | Get current user profile |
| POST | /auth/refresh | Refresh Token | Rotate tokens |
| POST | /auth/logout | JWT Required | Invalidate refresh token |

## 4.2 Products Endpoints

| Method | Endpoint | Role | Description |
| --- | --- | --- | --- |
| GET | /products | All | List products — supports ?search=, ?category=, ?page=, ?limit= |
| POST | /products | Manager+ | Create a new product |
| GET | /products/low-stock | All | Products below reorder level |
| GET | /products/:id | All | Get single product detail |
| PATCH | /products/:id | Manager+ | Update product fields |
| DELETE | /products/:id | Owner only | Soft delete product |
| POST | /products/bulk-import | Manager+ | Bulk create via CSV upload |
| GET | /categories | All | List all categories |
| POST | /categories | Manager+ | Create category |

## 4.3 Inventory Endpoints

| Method | Endpoint | Role | Description |
| --- | --- | --- | --- |
| GET | /inventory | All | Current stock levels for all products |
| GET | /inventory/:productId | All | Stock level for specific product |
| POST | /inventory/adjust | Manager+ | Manual stock adjustment (reason required) |
| POST | /inventory/receive | Manager+ | Receive stock from supplier (GRN) |
| POST | /inventory/transfer | Manager+ | Transfer between warehouses |
| GET | /inventory/movements | All | Full stock movement log with filters |

## 4.4 Orders / Sales Endpoints

| Method | Endpoint | Role | Description |
| --- | --- | --- | --- |
| GET | /orders | All | List orders — supports ?status=, ?date_from=, ?date_to= |
| POST | /orders | Staff+ | Create a new sale/order (POS) |
| GET | /orders/today-summary | Manager+ | Today's total sales count and value |
| GET | /orders/:id | All | Order detail with all line items |
| PATCH | /orders/:id/status | Manager+ | Update order status |
| POST | /orders/:id/cancel | Manager+ | Cancel order and reverse stock |
| GET | /orders/:id/invoice | All | Download invoice PDF |

## 4.5 Customers, Suppliers, Payments, Reports

| Method | Endpoint | Role | Description |
| --- | --- | --- | --- |
| GET | /customers | All | List customers |
| POST | /customers | Staff+ | Create customer |
| GET | /customers/:id/ledger | Manager+ | Customer transaction history and balance |
| GET | /suppliers | All | List suppliers |
| POST | /suppliers | Manager+ | Create supplier |
| POST | /purchase-orders | Manager+ | Create purchase order |
| PATCH | /purchase-orders/:id/receive | Manager+ | Mark received — auto-updates inventory |
| POST | /payments | Staff+ | Record payment (cash/bKash/card) |
| GET | /payments/by-order/:id | All | Payments for a specific order |
| GET | /reports/sales-summary | Manager+ | Sales summary by date range |
| GET | /reports/top-products | Manager+ | Best selling products |
| GET | /reports/inventory-valuation | Manager+ | Stock value at cost and retail |
| GET | /reports/profit-loss | Manager+ | P&L by date range |
| GET | /reports/low-stock-alert | All | Items below reorder level |

# 5. Sprint Plan

Total duration: 15 working days across 6 sprints. Each sprint has a clear deliverable that can be demo'd independently.

## Sprint 1 (Day 1–2) — Project Scaffold & DevOps

| # | Task |
| --- | --- |
| 1 | Install NestJS CLI and scaffold project: nest new sme-backend |
| 2 | Install all dependencies (TypeORM, Passport, JWT, Swagger, Winston, class-validator) |
| 3 | Configure .env variables: DB_HOST, DB_PORT, DB_NAME, JWT_SECRET, JWT_EXPIRES_IN |
| 4 | Set up Docker Compose with postgres:16 and the NestJS app service |
| 5 | Configure TypeORM connection in database.module.ts with entity auto-load |
| 6 | Set up @nestjs/config with validation schema (Joi or class-transformer) |
| 7 | Create base folder structure as per Section 2.1 |
| 8 | Set up Swagger at /api/docs — must be running before Sprint 2 |
| 9 | Configure Winston global logger in main.ts |
| 10 | Configure ValidationPipe globally: whitelist: true, transform: true |
| 11 | Create HttpExceptionFilter (global), LoggingInterceptor (global) |
| 12 | Write Dockerfile and test: docker build + docker-compose up |

Sprint Deliverable: Running NestJS app on :3000, Swagger at /api/docs, PostgreSQL connected via Docker

## Sprint 2 (Day 2–4) — Auth & User Management

| # | Task |
| --- | --- |
| 1 | Create Tenant entity and migration |
| 2 | Create User entity with role enum (owner, manager, staff) and migration |
| 3 | Create AuthModule with PassportModule and JwtModule |
| 4 | Implement JwtStrategy — extract userId and tenantId from payload |
| 5 | Implement JwtAuthGuard extending AuthGuard('jwt') |
| 6 | Implement RolesGuard with custom @Roles() decorator |
| 7 | Create @CurrentUser() and @CurrentTenant() custom decorators |
| 8 | POST /auth/register — create tenant + owner user, hash password with bcrypt |
| 9 | POST /auth/login — validate credentials, return access_token (15m) + refresh_token (7d) |
| 10 | POST /auth/refresh — validate refresh token, rotate and return new pair |
| 11 | GET /auth/profile — return current user info |
| 12 | Create UsersModule with CRUD for user management (Owner only) |
| 13 | Write unit tests for AuthService (register, login, refresh) |

Sprint Deliverable: Working login/register. JWT token on protected routes. Role-based access enforced.

## Sprint 3 (Day 4–8) — Products & Inventory

| # | Task |
| --- | --- |
| 1 | Create Category entity and ProductsModule |
| 2 | Create Product entity with all columns from schema (Section 3.2) |
| 3 | Create inventory and stock_movements entities and migration |
| 4 | Implement CategoriesService: list, create, update, delete (soft) |
| 5 | Implement ProductsService: paginated list with search + category filter |
| 6 | Implement ProductsService: create, findOne, update, softDelete |
| 7 | Implement bulk CSV import — parse with csv-parser, validate each row, insert batch |
| 8 | Add Multer for product image upload to AWS S3 |
| 9 | Implement InventoryService: getCurrentStock, adjustStock (creates movement record) |
| 10 | Implement InventoryService: receiveStock (from supplier — creates IN movement) |
| 11 | Implement InventoryService: transferStock (between warehouses) |
| 12 | Implement InventoryService: getMovements with filters (type, product, date range) |
| 13 | Implement low-stock query: products where quantity <= reorder_level |
| 14 | Write DTOs with full Swagger @ApiProperty decorators for all endpoints |
| 15 | Write unit tests for ProductsService and InventoryService |

Sprint Deliverable: Full product catalog CRUD. Inventory adjustments tracked. Low-stock endpoint working.

## Sprint 4 (Day 8–10) — Orders, Customers & Suppliers

| # | Task |
| --- | --- |
| 1 | Create Order, OrderItem, Customer, Supplier, PurchaseOrder entities + migrations |
| 2 | Implement CustomersService: CRUD, balance tracking, ledger query |
| 3 | Implement SuppliersService: CRUD |
| 4 | Implement OrdersService: createOrder — validate products, check stock, create order + items, deduct inventory in a single DB transaction |
| 5 | Implement OrdersService: listOrders with status/date filters + pagination |
| 6 | Implement OrdersService: updateStatus — status transition validation |
| 7 | Implement OrdersService: cancelOrder — reverse stock movements in transaction |
| 8 | Implement PurchaseOrdersService: create PO, send status |
| 9 | Implement PurchaseOrdersService: receiveOrder — mark received, auto-increment inventory |
| 10 | Implement today-summary endpoint: count and total of today's confirmed orders |
| 11 | Ensure all order operations use DB transactions (@Transaction or QueryRunner) |
| 12 | Write unit tests for OrdersService (create, cancel, status transitions) |

Sprint Deliverable: Complete POS flow working. Orders create, update, cancel correctly with stock changes.

## Sprint 5 (Day 10–13) — Payments, Reports & Notifications

| # | Task |
| --- | --- |
| 1 | Create Payment entity and migration |
| 2 | Implement PaymentsService: record payment, query by order |
| 3 | Implement ReportsService: sales-summary (group by day/week/month) |
| 4 | Implement ReportsService: top-products (order by quantity sold DESC) |
| 5 | Implement ReportsService: inventory-valuation (sum cost_price * qty, retail_price * qty) |
| 6 | Implement ReportsService: profit-loss (revenue - cost per date range) |
| 7 | Implement ReportsService: low-stock-alert list with supplier info |
| 8 | Install @nestjs/schedule and configure cron jobs |
| 9 | Create NotificationsService: nightly cron to check low stock and create alert records |
| 10 | Create email notification using @nestjs-modules/mailer or nodemailer |
| 11 | Create in-app notification table and API (GET /notifications, PATCH /:id/read) |
| 12 | Write report query tests with mock data |

Sprint Deliverable: Payments recorded. All report endpoints return correct data. Low-stock email alert working.

## Sprint 6 (Day 13–15) — Testing, Hardening & Handoff

| # | Task |
| --- | --- |
| 1 | Write E2E tests for critical flows: register → login → create product → create order → payment |
| 2 | Add request throttling with @nestjs/throttler (60 req/min per IP) |
| 3 | Add helmet middleware for security headers |
| 4 | Add CORS configuration with allowed origins from env |
| 5 | Audit all endpoints — ensure every route has @ApiOperation + @ApiResponse on Swagger |
| 6 | Write .env.example with all required variables and descriptions |
| 7 | Write README.md: setup steps, running tests, environment variables |
| 8 | Load test with Artillery or k6 — target: 100 concurrent users, < 200ms p95 |
| 9 | Fix any N+1 query issues found during load test (add .leftJoinAndSelect where needed) |
| 10 | Final Docker Compose test: clean docker-compose up from scratch must work |
| 11 | Handoff: verify Swagger is complete, all migrations run, seed data script works |

Sprint Deliverable: Production-ready backend. All tests passing. Docker Compose runs in one command. Swagger complete.

# 6. Developer Rules & Standards

## 6.1 Git Workflow

- Branch naming: feature/{module}-{description} (e.g. feature/products-bulk-import)

- One branch per Sprint task — do not put multiple tasks in one branch

- Commit message format: feat(module): description — e.g. feat(auth): add refresh token rotation

- Open a Pull Request per feature — minimum 1 reviewer approval before merge

- Never commit directly to main or develop

## 6.2 Code Rules

- TypeScript strict mode enabled — no any types, no implicit returns

- Every service method must be async / return a Promise

- Never access req or res in a service — only in controller

- All errors thrown via NestJS built-in exceptions: NotFoundException, BadRequestException, etc.

- Sensitive fields (password_hash) must be excluded from all response DTOs

- Use @Exclude() on entity fields that should never be serialised

- Never return TypeORM entities directly — always map to ResponseDTO

## 6.3 Database Rules

- Every schema change must have a TypeORM migration — never use synchronize: true in production

- All migrations must be reversible (implement both up() and down())

- Every write operation that touches multiple tables must use a DB transaction

- Add appropriate indexes: tenantId on every table, foreign keys, any column used in WHERE

## 6.4 Security Checklist

- Passwords: bcrypt with salt rounds 12

- JWT: access token 15 minutes, refresh token 7 days, stored HTTP-only cookie or separate storage

- All endpoints except /auth/login and /auth/register must require JwtAuthGuard

- Multi-tenant isolation: every query must filter by tenantId — never return cross-tenant data

- File uploads: validate MIME type and file size (max 5MB for images, 10MB for CSV)

- Rate limiting: 60 requests/minute per IP globally, 5 requests/minute on auth endpoints

## 6.5 Environment Variables

| Variable | Example | Required |
| --- | --- | --- |
| NODE_ENV | production | Yes |
| PORT | 3000 | Yes |
| DB_HOST | localhost | Yes |
| DB_PORT | 5432 | Yes |
| DB_NAME | sme_db | Yes |
| DB_USER | sme_user | Yes |
| DB_PASSWORD | strongpassword | Yes |
| JWT_SECRET | random-256bit-string | Yes |
| JWT_EXPIRES | 15m | Yes |
| JWT_REFRESH_SECRET | random-256bit | Yes |
| JWT_REFRESH_EXP | 7d | Yes |
| AWS_BUCKET | sme-uploads | For file upload |
| AWS_REGION | ap-south-1 | For file upload |
| AWS_ACCESS_KEY | AKIA... | For file upload |
| AWS_SECRET_KEY | ... | For file upload |
| MAIL_HOST | smtp.gmail.com | For notifications |
| MAIL_USER | noreply@sme.app | For notifications |
| MAIL_PASSWORD | apppassword | For notifications |

# 7. Quick Reference

## 7.1 Install Commands

npm i -g @nestjs/cli

nest new sme-backend && cd sme-backend

npm install @nestjs/typeorm typeorm pg

npm install @nestjs/config @nestjs/passport passport passport-jwt @nestjs/jwt

npm install bcryptjs class-validator class-transformer

npm install @nestjs/swagger swagger-ui-express

npm install @nestjs/throttler @nestjs/schedule

npm install winston nest-winston

npm install multer @aws-sdk/client-s3

npm install -D @types/passport-jwt @types/bcryptjs @types/multer

## 7.2 Generate Commands

nest g module products

nest g controller products

nest g service products

# Repeat for: inventory, orders, customers, suppliers, payments, reports, notifications

## 7.3 Run Commands

docker-compose up -d           # Start postgres

npm run start:dev              # Start NestJS dev server

npm run migration:generate     # Generate migration from entity changes

npm run migration:run          # Apply pending migrations

npm run test                   # Unit tests

npm run test:e2e               # End-to-end tests

## 7.4 Sprint Completion Checklist

Before marking any sprint complete, the developer must confirm:

- All tasks in the sprint table are done

- Unit tests written and passing (npm run test)

- New endpoints visible on Swagger (/api/docs)

- Database migrations created and applied

- No TypeScript errors (npm run build passes)

- Code reviewed and PR merged to develop

- Sprint deliverable demo'd to lead developer

Questions? Raise them in the team channel before starting a task — not after. Document version: v1.0 ¦ June 2026 ¦ SME Backend Team